Get the following things done before class on the indicated day

Write your name below a task if assigned to it and indicate if completed

MONDAY MAY 4

1. Be 100% familiar with project requirements

-Rishad (Done)

-Vincent (Update: familiar with requirements)

-Gabriel (Done)

2. A parser for the balanced-paren language

a. Implementing

-Vincent (Update: implemented balanced-paren parser, needs code reviewing)

b. Tests

-Gabriel (Update: implemented tests for balanced-paren parser, added another class for the printouts and display of trees in the warm-up)

3. Specs and Data Type Definition for Expression

a. Implementing

-Rishad (Update: wrote specs, need reviewing)

b. Reviewing

-Vincent (Done)

-Gabriel (Done)

4. Specs for an additional component (write which component you decide to do Vincent)

a. Implementing

-Vincent (Done)

b. Reviewing

-Rishad

-Gabriel (Done)

Wednesday May 6

1. Grammar for Expression language

Rishad (Done)

Testing (Vincent, not done)

2. Specs for all classes and methods: Vincent

3. Testing and implementation (everything but simplify):

Tests for Expression: Rishad

Number: Gabriel

Product: Vincent

Sum: Gabriel

Variable: Vincent